# TEST PLAN

Project / Product: VWO (Visual Website Optimizer) — Login Dashboard Release / Version: [Release Version] Document Version: 1.0 Prepared By: [QA Lead Name] Reviewed By: [Names / Roles] Approved By: Seema Planned Test Start: [Date] Planned Test Completion: [Date] Target Release Date: [Date] Status: Approved

____________________________________________________________

# 1. Document & Release Overview

## 1.1 Purpose

This Test Plan defines the quality assurance strategy, scope, test approach, risks, and release criteria for validating the VWO Login Dashboard described in JIRA ticket SCRUM-1 ("Login page to VMO.com website", Priority: High, Status: To Do).

The objective is to establish a shared understanding among QA, Engineering, Product, and Business stakeholders of how the login experience will be validated — and which requirements are still missing or ambiguous enough to block that validation.

## 1.2 Release Overview

Per the PRD embedded in SCRUM-1, this release delivers a secure, intuitive login experience at app.vwo.com that connects users to VWO's experimentation, personalization, and analytics platform.

Scope highlights from the PRD:

Email + password authentication with secure session management

Remember Me persistent-session option

Forgot Password / password reset flow

Sign in with Google (social login)

Sign in using SSO (enterprise)

Sign in with Passkey

Light and Dark mode theming

Responsive / mobile-optimized design

WCAG 2.1 AA accessibility

Rate limiting against brute force

Analytics integration for login success/failure tracking

Free-trial signup CTA for new users

Not confirmed: which of the above are in this release vs. deferred to Phase 2 / Phase 3 (see Gaps & Questions).

## 1.3 References

| Ref | Document |
| --- | --- |
| R1 | JIRA SCRUM-1 ticket (PRD embedded in description) |
| R2 | Ticket attachment: image-20260812-132015.png (login page mockup) |
| R3 | Product Requirements Document.docx (repo root) |
| R4 | VMO platform overview — .commandcode/skills/testPlan_gen/assets/vmo_details.md |

____________________________________________________________

# 2. Objectives & Scope

## 2.1 Test Objectives

Validate the login form and all sign-in paths work per the PRD and the attached mockup.

Verify failed-authentication handling: error messages, field validation, rate limiting.

Validate account recovery (Forgot Password) end to end.

Verify post-login handoff to the VWO dashboard for each successful path.

Validate security controls: HTTPS, credential handling, session lifecycle.

Validate non-functional requirements: page load ≤ 2s, responsive layout, WCAG 2.1 AA.

Confirm existing functionality is not regressed by the new login page.

## 2.2 In Scope

### Functional

Email/password login (happy path + validation + error paths)

Remember Me behavior (session persistence)

Forgot Password flow (email-based reset)

Google social login

SSO login

Passkey login

"Start a FREE TRIAL" CTA and "New to Wingify?" redirect

Light/Dark mode toggle on login page

### Integration

Handoff to VWO dashboard post-login

Analytics events on login success/failure

Third-party identity providers (Google, SSO IdP, passkey provider)

### Data

Login form field validation (email format, required fields)

Session/token lifecycle and timeout

### Platforms

Browsers: Chrome, Edge, Firefox, Safari (desktop)

Mobile: iOS Safari, Android Chrome (responsive layout)

### Non-Functional

Performance: Yes (page load ≤ 2s, concurrent login attempts)

Security: Yes (encryption, rate limiting, session security)

Accessibility: Yes (WCAG 2.1 AA)

Compatibility: Yes (browser matrix above)

## 2.3 Out of Scope

Biometric / adaptive authentication (Future Enhancements in PRD — not in a committed release)

Progressive Web App (Future Enhancements)

A/B testing / personalization of the login page (Future Enhancements)

Marketing-tool integrations beyond login analytics

Backend/API implementation details of the auth service (covered at API level only where needed for validation)

Performance/load testing beyond login-page load-time and brute-force throttling

____________________________________________________________

# 3. Product & Quality Risk Overview

## 3.1 Product Overview

Application: VWO login dashboard at app.vwo.com

Architecture: Web app with a login form, third-party OAuth/SSO/passkey providers, and a backend auth service; analytics events on auth outcomes.

User types: Digital marketers, product managers, UX designers, developers, CRO specialists, data analysts (individual accounts); enterprise users via SSO.

Critical workflows: Any successful authentication → dashboard access; password reset; account recovery.

External systems: Google identity provider, enterprise SSO IdP (SAML/OAuth), passkey/WebAuthn provider, analytics.

## 3.2 Critical Business Flows

Email/password sign-in → dashboard

Google sign-in → dashboard

SSO sign-in → dashboard

Passkey sign-in → dashboard

Forgot password → reset email → new password → sign-in

Remember Me → session persists across browser restarts

## 3.3 Quality Risks

| Risk | Impact | Probability | Risk Level | Mitigation |
| --- | --- | --- | --- | --- |
| SSO/Google/passkey provider integration failure | High | Medium | High | API + E2E validation of each provider |
| Session/Remember Me security flaw (token leakage, hijack) | High | Low | High | Security review + session lifecycle tests |
| Brute-force rate limiting not effective | High | Medium | High | Negative tests on throttling thresholds |
| Login page load > 2s on mobile/slow networks | Medium | Medium | Medium | Performance tests on standard + throttled connections |
| WCAG 2.1 AA gaps block keyboard/screen-reader users | Medium | Medium | Medium | Manual + automated a11y checks |
| Dark mode rendering defects | Low | Low | Low | Visual regression on both themes |

## 3.4 Risk-Based Testing Prioritization

Priorities follow: business criticality (login is the entry point for every user), security exposure (auth data, session tokens), third-party integration complexity, and accessibility/compliance obligations. High-risk areas get higher test depth and earlier execution.

____________________________________________________________

# 4. Test Strategy

## 4.1 Overall Testing Approach

Risk-based and layered: API/service-level validation of the auth endpoints plus E2E validation of every sign-in path in the UI, with security and performance checks on the areas of highest exposure.

## 4.2 Test Levels

| Test Level | Purpose | Primary Owner |
| --- | --- | --- |
| Unit Testing | Validate individual components | Development |
| API/Service Testing | Validate auth endpoints, validation, rate limiting | QA/Development |
| Integration Testing | Validate IdP integrations (Google, SSO, passkey) | QA/Development |
| System Testing | Validate complete login behavior | QA |
| End-to-End Testing | Validate each sign-in path end to end | QA |
| UAT | Validate business acceptance | Business/Product |

## 4.3 Test Types

Functional, Integration, Regression, Smoke, Sanity, API, UI, Database, Exploratory, Compatibility, Performance (load-time), Security (auth-specific), Accessibility

## 4.4 Test Design Approach

Positive scenarios for each sign-in path

Negative scenarios (wrong password, unregistered email, malformed email, locked account)

Boundary conditions (empty fields, max-length inputs, whitespace-only)

Error handling (network failure, IdP cancellation, expired reset token)

Role/permission combinations (individual user vs. enterprise SSO user)

Integration failures (IdP down, analytics down)

Exploratory testing on the login flows

## 4.5 Regression Strategy

Regression focuses on: core sign-in paths, session persistence, password reset, and any existing dashboard functionality reachable post-login. The regression suite is reviewed against the release impact analysis before execution.

____________________________________________________________

# 5. Test Coverage & Traceability

## 5.1 Coverage Strategy

Coverage is established against the PRD functional requirements, the mockup attachment, business-critical workflows, and identified security/performance risks. Because the ticket has no acceptance criteria, traceability is mapped to PRD requirement statements (see 5.2); each Gaps & Questions item that stays open is treated as an untestable requirement until resolved.

## 5.2 Requirement Traceability

Requirement → Test Scenario → Test Case → Execution Result → Defect

Traceability will be maintained in [Jira/ALM/Xray/Zephyr/etc.] once the test scenarios below are approved and converted to cases.

| Req (PRD section) | Scenario(s) |
| --- | --- |
| Login Process — email/password | S-01, S-02, S-03 |
| Remember Me | S-04 |
| Password Management — forgot/reset | S-05, S-06 |
| Social Login (Google) | S-07 |
| SSO | S-08 |
| Passkey | S-09 |
| Session Management / timeout | S-10 |
| Security — rate limiting | S-11 |
| Security — HTTPS / token handling | S-12 |
| User Input Validation | S-02, S-03 |
| Interface Design — responsive | S-13 |
| Accessibility (WCAG 2.1 AA) | S-14 |
| Branding — Light/Dark mode | S-15 |
| Integration — dashboard handoff | S-01, S-07, S-08, S-09 |
| Analytics integration | S-16 |
| Free Trial CTA | S-17 |
| Performance — page load | S-18 |

## 5.3 Coverage Expectations

Requirement coverage (all PRD functional requirements mapped)

Critical workflow coverage (every sign-in path)

Risk coverage (security + performance + accessibility items)

Test execution coverage and automation coverage tracked in the test management tool

____________________________________________________________

# 6. Test Environment & Test Data

## 6.1 Test Environments

| Environment | Purpose | Owner | Status |
| --- | --- | --- | --- |
| DEV | Developer validation | Engineering | [Status] |
| QA/SIT | Functional & integration testing | QA | [Status] |
| UAT | Business validation | Product/Business | [Status] |
| Staging | Production-like validation | Engineering/QA | [Status] |

## 6.2 Environment Requirements

Application version and build for the login dashboard

Backend auth service with test-mode IdPs (Google test account, SSO test IdP, passkey test provider)

Email service for password-reset and verification emails

Analytics endpoint to capture login events

Browsers/devices per the matrix in 2.2

## 6.3 Test Data Strategy

Positive data: valid email/password accounts (individual), enterprise SSO test account

Negative data: unregistered email, wrong password, malformed email, whitespace inputs

Boundary data: max-length email/password, empty fields, 1-char password

Role-based data: standard user vs. SSO/enterprise user

Integration data: test Google account, test SSO IdP users

Production-like data only where permitted and masked per privacy policy

## 6.4 Environment/Data Risks

Real IdPs may not offer full test environments → mock or use dedicated test accounts

Reset emails may be delayed in QA environments → allow for delivery time in scheduling

No seed test data is defined in the ticket → data set must be created and approved

____________________________________________________________

# 7. Test Automation Strategy

## 7.1 Automation Objectives

Automation targets repeatability of the highest-risk flows: every sign-in path, session persistence, rate limiting, and smoke checks — to shorten regression cycles and support release confidence.

## 7.2 Automation Scope

All sign-in paths (email/password, Google, SSO, passkey) as E2E (existing repo framework: Selenium — see repo README)

API-level auth validation and rate-limit checks

Smoke: page loads, form renders, sign-in with a known-good account

Session timeout / Remember Me behavior

## 7.3 Manual Testing Scope

Exploratory testing of error states and edge cases

Visual/design validation (Light/Dark mode, responsive layouts)

Accessibility validation (screen readers, keyboard-only)

Usability judgment calls (error-message clarity)

## 7.4 Automation Framework

Framework: [Selenium/Playwright per repo convention — to be confirmed]

Language: [to be confirmed]

Test management integration: [Jira/Xray/Zephyr — to be confirmed]

CI/CD integration, reporting, parallel execution, test data management: [to be confirmed]

## 7.5 Automation Quality

Effectiveness is evaluated via pass rate, stability/flakiness, execution time, maintenance effort, defect detection effectiveness, and useful regression coverage.

____________________________________________________________

# 8. Defect Management

## 8.1 Defect Lifecycle

New → Assigned → In Progress → Fixed → Retest → Closed (organization process applies).

## 8.2 Severity

| Severity | Definition |
| --- | --- |
| Critical | Login unavailable for all users, credential/session data exposure, severe security issue |
| High | One sign-in path fully broken, password reset broken, rate limiting bypassed |
| Medium | Functionality impacted with workaround (e.g., dark-mode rendering issue) |
| Low | Minor functional/cosmetic issue |

## 8.3 Defect Reporting

Each defect: summary, environment, build/version, preconditions, steps to reproduce, expected result, actual result, severity/priority, evidence, logs/API response.

## 8.4 Defect Triage

Triage conducted [daily/weekly/as required] with QA, Engineering, Product/Business. Critical and high defects escalated per agreed timelines.

## 8.5 Defect Closure Criteria

Fix deployed to the appropriate environment

Original issue successfully retested

Relevant regression completed

No related issues remain open

____________________________________________________________

# 9. Entry, Exit & Quality Gates

## 9.1 Entry Criteria

Approved requirements / resolved Gaps & Questions (see §2) — currently blocking

Testable build deployed

Environment stable, test data available

Critical dependencies (IdPs, email service, analytics) available

Build smoke testing successful

## 9.2 Exit Criteria

Planned critical/high-priority testing completed (all sign-in paths)

Critical business workflows passed

Required regression completed

No unresolved Critical defects (unless explicitly accepted)

High-severity defects within agreed risk threshold

Non-functional testing (perf, security, a11y) completed

Test results and risks communicated to stakeholders

## 9.3 Quality Gates

Gate 1 — Build Acceptance: Build deployed, smoke tests passed, no deployment blockers. Gate 2 — Functional Test Completion: Critical functionality validated, major defects triaged. Gate 3 — Regression Completion: Planned regression executed, results reviewed, outstanding risks assessed. Gate 4 — Release Readiness: Exit criteria met, remaining risks documented, business acceptance obtained, QA release recommendation issued.

____________________________________________________________

# 10. Roles, Responsibilities & Dependencies

## 10.1 Roles

| Activity | QA Lead | QA Engineer | Developer | Product/BA |
| --- | --- | --- | --- | --- |
| Test Strategy | A/R | C | C | C |
| Test Design | A | R | C | C |
| Automation | A | R | C | I |
| Defect Triage | A/R | R | R | C |
| Requirement Clarification | C | C | C | A/R |
| Release Recommendation | A/R | C | C | C |
| UAT | C | C | I | A/R |

## 10.2 Dependencies

Development build availability

QA environment availability

Google/SSO/passkey test provider readiness

Email service availability (reset flow)

Analytics endpoint availability

Test data approval

Business/UAT availability

## 10.3 Assumptions

Requirements are approved before test design begins (currently the PRD is narrative-only — see Gaps)

Environments are available per schedule

External IdPs are accessible during testing

Defects are resolved per agreed priorities

## 10.4 Constraints

No acceptance criteria in the ticket

IdP test environments may be limited

Reset-email delivery delays in QA envs

Unknown release window

Mitigations: see Gaps & Questions and 6.4.

____________________________________________________________

# 11. Metrics, Reporting & Deliverables

## 11.1 QA Metrics

Test execution progress, pass/fail/blocked %, requirement coverage, risk coverage, defect distribution by severity, defect aging, defect reopen rate, regression pass rate, automation coverage, automation stability, production defect leakage.

## 11.2 Reporting

Daily/periodic test status, defect status, risk status, test execution dashboard, release readiness status, final test summary.

## 11.3 Test Deliverables

Test Plan, test scenarios/cases, automation suite, test data, defect reports, test execution results, QA status reports, Test Summary Report, release recommendation.

____________________________________________________________

# 12. Release Readiness & Post-Release Validation

## 12.1 Release Readiness

QA recommendation based on test execution results, defect status, risk assessment, critical workflow status, regression results, non-functional results, exit criteria, outstanding known issues.

## 12.2 Release Decision

GO — all critical quality gates satisfied, remaining risks acceptable. GO WITH ACCEPTED RISKS — known issues reviewed and accepted by business/product. NO-GO — one or more critical gates not satisfied or unacceptable risk remains.

## 12.3 Production Validation

Production smoke: login page loads, email/password + at least one third-party path (Google) sign-in, dashboard handoff, error/log monitoring, integration health checks.

## 12.4 Post-Release Review

Review production defects, escaped defects, coverage gaps, automation gaps, environment issues, process issues, lessons learned; feed improvements into the next release.

____________________________________________________________

# Test Scenarios (P0/P1/P2)

| ID | Priority | Trace | Scenario | Precondition | Expected Result |
| --- | --- | --- | --- | --- | --- |
| S-01 | P0 | PRD Login Process | Email + password with valid credentials signs in and lands on the VWO dashboard | Valid account exists | User authenticated, redirected to dashboard, success state visible |
| S-02 | P0 | PRD Input Validation | Field validation: empty, malformed, whitespace-only email/password | On login form | Inline error per field, no submit of invalid data |
| S-03 | P0 | PRD Login Process | Invalid credentials (wrong password / unregistered email) | Login form | Clear actionable error, no session created |
| S-04 | P0 | PRD Remember Me | Remember Me checked → session persists after browser restart; unchecked → session expires | Valid account | Session behavior matches the checkbox state |
| S-05 | P0 | PRD Forgot Password | Forgot Password → reset email → set new password → sign in with new password | Registered email | Full reset flow succeeds; old password no longer works |
| S-06 | P1 | PRD Password Recovery | Expired/used reset token handled gracefully | Reset token issued | Clear error; user can request a new link |
| S-07 | P0 | PRD Social Login | Sign in with Google succeeds → dashboard; cancel → returns to login | Test Google account | Successful auth or clean cancel, no partial state |
| S-08 | P1 | PRD SSO | Sign in using SSO (enterprise account) succeeds → dashboard | Test SSO IdP account | Enterprise user authenticated and redirected |
| S-09 | P1 | PRD Passkey | Sign in with Passkey succeeds; passkey unavailable path handled | Passkey test device | Passkey auth works or graceful fallback message |
| S-10 | P1 | PRD Session Mgmt | Session timeout: idle session expires per configured timeout | Logged-in session | Session ends at timeout; re-login required |
| S-11 | P0 | PRD Rate Limiting | Repeated failed attempts trigger rate limiting; legitimate user not blocked | Login form | Throttling activates after N failures; valid user can still log in |
| S-12 | P1 | PRD Security | HTTPS enforced on login; no credentials in URLs/logs | Browser devtools | All login traffic over HTTPS, no credential leakage |
| S-13 | P1 | PRD Responsive | Login renders correctly on mobile and tablet viewports | Browser at mobile widths | No overlap/clipping; touch targets usable |
| S-14 | P1 | PRD A11y | WCAG 2.1 AA: keyboard-only navigation, screen reader labels, focus states | Login page | Full keyboard operability, labeled inputs, visible focus |
| S-15 | P2 | PRD Theme | Light and Dark mode both render correctly with VWO branding | Theme toggle | Both themes consistent, no contrast issues |
| S-16 | P1 | PRD Analytics | Login success/failure analytics events fire correctly | Analytics endpoint | Events recorded for success and failure outcomes |
| S-17 | P2 | PRD Free Trial CTA | "Start a FREE TRIAL" navigates to the signup/trial flow | Login page | Correct destination page opens |
| S-18 | P1 | PRD Perf | Login page loads within 2s on standard and throttled connections | Clean session | Load ≤ 2s on standard connection; degradation measured on throttled |

____________________________________________________________

# Gaps & Questions for the author

These are the findings from the requirement gap-analysis (✅ present / ⚠️ ambiguous / ❌ missing). They block or constrain test design — please resolve before sign-off.

## ❌ Missing / blocking

No acceptance criteria. The PRD is narrative. There is no Given/When/Then or observable pass/fail for any requirement. Convert the PRD bullets into testable ACs, or confirm each scenario in §Test Scenarios.

Scope is not defined for this release. SSO, Passkey, Google, 2FA, Remember Me, dark mode, analytics — the PRD lists all as requirements but does not say which ship in this release vs. Phase 2/3. Which sign-in paths are actually in scope?

"VMO.com" vs "VWO" — the ticket summary says "VMO.com website" while the PRD and mockup say VWO (app.vwo.com). Which host is the real target? A typo here could point tests at the wrong environment.

Test data & environments not defined. No seed users, no test accounts for Google/SSO/passkey, no environment list. Confirm what QA can use, especially for third-party IdPs.

2FA/MFA is listed as "Optional 2FA support" — is it in scope? If yes, which methods (TOTP, SMS, authenticator app)?

Session timeout value is "configurable" but not specified. What is the actual timeout for this release?

## ⚠️ Ambiguous

Rate limiting thresholds — "protection against brute force through request throttling" with no numbers. How many failed attempts before lockout, and for how long?

Password complexity rules — "enforced security standards" but no minimum length, complexity, or expiry policy.

Remember Me semantics — persistent session for how long? Any security trade-off (e.g., token rotation) expected?

"Seamless transition to main dashboard" — what state carries over (recent activity, context preservation)?

Error message inventory — none of the exact messages are specified ("clear, actionable" only). Provide the expected messages for each failure type so tests can assert exact text.

Analytics integration — which events, names, and payloads are expected for login success/failure?

Passkey/SSO/Google fallback behavior — if a provider is unavailable, what should the user see?

## ✅ Present (usable as-is)

Login form fields and layout (from mockup attachment)

Page load ≤ 2s target

WCAG 2.1 AA compliance target

HTTPS enforcement

Light/Dark mode theming

Responsive design requirement

Free-trial CTA flow

____________________________________________________________

# Risks & Assumptions

Assumption: the attached mockup (image-20260812-132015.png) reflects the intended final UI — to be confirmed against the actual build.

Assumption: Google, SSO, and passkey providers offer test environments usable by QA.

Risk: without acceptance criteria, test pass/fail is subjective — QA sign-off may be contested.

Risk: third-party IdP instability can block sign-in path testing.

Risk: if "VMO" vs "VWO" is unresolved, tests may run against the wrong host.

____________________________________________________________

# Entry / Exit criteria

(Consolidated from §9.)

Entry: approved requirements + resolved gaps; testable build; stable environment; test data; critical dependencies available; smoke passed. Exit: P0 scenarios passed; critical workflows validated; regression complete; no unresolved Critical defects; high-severity within threshold; non-functional checks done; results communicated.

____________________________________________________________

## --- HUMAN REVIEW GATE ---

Status: APPROVED on 2026-08-19 by Seema.

The open questions below remain open for the ticket author and should be resolved before test case design begins, but they no longer block this test plan.

Assumptions made:

I assumed the mockup attachment is the intended UI for this release.

I assumed the repo's existing Selenium-based framework (per repo commits) is the automation base — to be confirmed.

I assumed Google/SSO/passkey providers provide QA test environments.

I assumed this release is scoped to Phase 1 (Core Authentication) plus the visible mockup elements, since the ticket does not state scope.

Open questions (carry forward to test case design):

Which sign-in paths are in scope for this release (email/password, Google, SSO, Passkey — all? some)?

Is there an updated/authoritative version of the acceptance criteria, or should the scenarios above be treated as the ACs pending your review?

Is the target host app.vwo.com (ticket title says "VMO.com" — typo?).

What test accounts and environments can QA use (esp. Google/SSO/passkey)?

What are the rate-limiting and password-complexity rules for this release?

What is the configured session timeout and Remember Me duration?